**PARLIAMENT OF THE PROVINCE OF THE WESTERN CAPE**

**QUESTION PAPER: WRITTEN REPLY NO 19 – 2023**

**FRIDAY, 25 AUGUST 2023**

**14. Ms L M Maseko to ask Mr T A Simmers, Minister of Infrastructure:**

With regard to the Middelpos Primary School Project:

1. When is this project set to be completed and (b) how much is being spent on this project?

**RESPONSE:**

(a) The Middelpos Primary School achieved completion on 28 July 2023.

(b) The final forecast project value is R110,376,097.

**MR TERTUIS SIMMERS**

**MINISTER OF INFRASTRUCTURE**

**DATE:**